|  | ASIA-PACIFIC TELECOMMUNITY |
| --- | --- |
|  | The 2nd Meeting of the SATRC Working Group on Spectrum |  |
|  | 12 – 13 December 2011, Colombo, Sri Lanka |  |

Document No.: SATRC-WG-SPEC-2/04

workplan of the working group on Spectrum

Introduction

The Working Group on Spectrum was established in accordance with the decision taken at the 11th SATRC Meeting in Colombo, Sri Lanka from 24 – 26 November 2009 to implement Phase-III of the Action Plan for the duration of 2010-2011 to deal with the issues related to Spectrum issues in the region. This WG is chaired by Communications Regulatory Authority of I.R. of IRAN (CRA).

In Working Group on Spectrum, four Work Items as detailed below have been identified and all the member countries were urged to participate actively in these Working Group activities.

At the First Meeting of the WG, the WG developed the fundamentals of it’s workplan on each assigned work items for the implementation period of SATRC Action Plan Phase III by consensus amongst the WG members. The basic items of workplan was developed based on the adopted Terms of Reference of WG adopted in consensus at the WG meeting and after the meeting, the detailed workplan has been adopted by consensus which is as follows:

| Work Item | Cross border coordination and Emergency telecommunication |
| --- | --- |
| Sub working Item-1 | Emergency telecommunication- Acceding to Tampere Convention |
| Document Type | Report /Recommendation |
| Group/Chair | Pakistan |
| Editor(s) | Mr. Ikram ul Haq Kiyani |
| Scope | Review of Tampere convention and preparing its summary report. Preparing a list of SATRC countries which are the member of this convention and a summary of gained benefits. Proposing a guideline for members to join this convention. Suggestions/Recommendations/inputs of SATRC countries Final report |
| Purpose | Accelerating the members for joining to Tampere Convention |
| Related Document | Tampere Convention and related documents from ITU/UN |
| Related Organization | SATRC |
| Timelines | Dec 2010 Review of Tampere convention and preparing its summary report. Feb 2011 Preparing a list of SATRC countries which are the member of this convention and a summary of gained benefits. June 2011 Proposing a guideline for members to join this convention. Aug 2011 Suggestions/Recommendations/inputs of SATRC countries Sep 2011 Final Report |
| Sub working Item-2 | Emergency telecommunication- Identification of harmonized frequency bands for PPDR |
| Document Type | Report/Guideline |
| Group/Chair | Bangladesh |
| Editor(s) | Lt. Colonel Tushar bin Yunus |
| Scope | Development of a standard communication procedure in case of emergency and Identification of harmonized frequency bands for PPDR in SATRC countries |
| Purpose | Preparing a report for PPDR frequency bands among members and proposing some shared bands in the region |
| Related Document | Related Recommendation/Resolution form ITU |
| Related Organization | SATRC |
| Timelines | Nov 2010 - Input from SATRC countries on frequencies bands for for emergency communication and procedure. Q1 – 2011 - Identification of harmonised frequency bands for PPDR and draft emergency communication procedure. Q2 – 2011 – Final emergency communication procedure. |
| Sub working Item-3 | Cross border coordination |
| Document Type | Recommendation/Report |
| Group/Chair | I.R of IRAN |
| Editor(s) | Ms. Shayanfar |
| Scope | Survey of existing documents & mutual agreements on cross border coordination Collecting member’s ideas on studied agreements Analyzing SATRC member’s experiences & problems on arranging cross border agreements Providing a document consist of some procedures for arranging cross border agreements among SATRC members in different services/bands |
| Purpose | Proposing a recommendation/report for implementation of Mutual agreement among SATRC members |
| Related Document | Existed agreements/ ITU Recommendations |
| Related Organization | SATRC |
| Timelines | Nov 2010 Survey of existing documents & mutual agreements on cross border coordination End 2010 Collecting member’s ideas on studied agreements Q1 2011 Analyzing SATRC member’s experiences & problems on arranging cross border agreements Q3 2011 Providing a document consist of some procedures for arranging cross border agreements among SATRC members in different services/bands |

| Work Item | Spectrum sharing and trading |
| --- | --- |
| Document Type | Report/Guideline |
| Group/Chair | Sri Lanka |
| Editor(s) | Mr. Helasiri Ranatunga |
| Scope | Survey and Study on relevant reports and regulatory frameworks currently in place on Spectrum Trading and Sharing. Obtaining feedback from members on information gathered. Analyzing practical issues/difficulties faced by member countries on the introduction of Spectrum trading and sharing. Submission of a report on suggestions and recommendations on the introduction of Spectrum trading and sharing in SATRC Countries. |
| Purpose | Encourage member countries to explore the possibility of utilizing the scarce spectrum resource more effectively through Spectrum trading and sharing. |
| Related Document | Input document to SATRC/ related sources from ITU. Consultations carried out by the Regulators and other relevant Reports |
| Related Organization | SATRC |
| Timelines | Dec 2010 Survey and Study of current Regulatory frameworks and other relevant reports. Feb 2011 Requesting feedback from the members on the study. May 2011 Analyzing practical issues raised by the member countries. Sep 2011 Providing a report on suggestions and recommendations on the introduction of Spectrum trading and sharing in SATRC Countries. |

| Work Item | Spectrum Pricing |
| --- | --- |
| Document Type | Report/Opinion/Guideline |
| Group/Chair | Nepal |
| Editor(s) | Mr. Min Prasad Aryal |
| Scope | Guideline for spectrum pricing in SATRC countries. |
| Purpose | Uniformity in spectrum pricing in SATRC countries |
| Related Document | Input document to SATRC/ related sources from ITU |
| Related Organization | SATRC |
| Timelines | Nov 2010 – Present position of spectrum pricing in SATRC countries Q1 2011 – Draft report on spectrum pricing for comments Q2 2011 - Final report |

| Work Item | Challenges of future technologies in Spectrum Management |
| --- | --- |
| Sub working Item-1 | Cognitive Radio |
| Document Type | Report/Guideline |
| Group/Chair | I.R of IRAN |
| Editor(s) | Ms. Mina Dashti |
| Scope | Review of previous report Collection of information regarding cognitive radio Identification of key challenges Identification of Deployment scenario for cognitive radio systems Identify regulatory aspects related to cognitive radios Regulatory and Technological Requirements for Cognitive Radio Preparation of draft report Preparation of final report |
| Purpose | To provide overview of cognitive radio and identification of key challenges for regulatory bodies and provide guidance to administrations/regulators |
| Related Document | Previous WG report, ITU, FCC, OFCOM reports, IEEE standards |
| Related Organization | SATRC |
| Timelines | Review of previous report: by 30th October 2010 Collection of information regarding cognitive radio by 30th December 2010 Identification of key challenges : by 30th May 2011 Identification of Deployment scenario for cognitive radio systems by 30th May 2011 Identify regulatory aspects related to cognitive radios by 30th May 2011 Regulatory and Technological Requirements for Cognitive Radio : by 30th May 2011 Preparation of draft report :by 30th June 2011 Preparation of final report : by 30th September 2011 |
| Sub working Item-2 | LTE |
| Document Type | Report/Recommendations |
| Group/Chair | INDIA |
| Editor(s) | Mr. Sanjeev Banzal |
| Scope | To know the various IMT-advanced techniques including LTE, LTE-Advanced Make comparison of their specifications/speed etc To understand the technologies(2G, IMT, IMT-Advanced) being used in SATRC countries To understand challenges being faced by the SATRC countries due to spectrum shortage Recommendations to overcome these challenges |
| Purpose | To utilise the available spectrum efficiently and optimally so that higher bandwidth applications can be served with the available spectrum using the latest technologies |
| Related Document | ITU recommendations, inputs from Spectrum group, other publications on the subject |
| Related Organization | SATRC |
| Timelines | Nov’10:-Questionnaire circulation to Spectrum group members Dec’10:-Receipt of inputs from the group Q1’ 11 : Analysis of the comments/inputs and collection of other inputs on the subject Q2’11 :- Sharing documents/draft Recommendations/findings with the Spectrum group and finalising report/recommendations |